Town Of Lynn

Town Board Meeting Minutes

December 16th, 2026

5:30 pm

The December meeting of the Lynn Town Board was called to order at 5:30 p.m. by Chairman Kayhart.

Members present included Chairman Kayhart, Supervisor Hasz, Supervisor Wolf, Treasurer Jordan Kayhart, Deputy Clerk Theresa Fischer. Electors present included Jane Wolf, Heidi Spiegel and Jola Kosik. Patrolman Bill Happe and Dan Fedderly the facilitator for the Clark County LRIP program were also in attendance.

Minutes from the last meeting were read and approved with a motion by Supervisor Wolf and a second by Supervisor Hasz.

Peoples Comments: There were none.

Dan Fedderly: discussed the LRIP Program. He talked about the process of County, Regional and State reviews of the application process currently. The Town of Lynn was eligible for entitlement funding of $50,000. This will be applied to Granton Road and the Township will receive half back. The Town of Lynn also received an approximate total of 1.2 million in TRI funding for 2 miles on Badger Ave for pavement as a contract. Half of this: $600,000 will need to be paid by the Township. Due to the LRIP project guidelines there is 4 years left to complete this project.

The concern of the Township not having $600,000 in funding for this project were addressed. The Town has a few alternatives. 1.The town can turn the money back in and the funding will be given to another township. 2. The Town has the option to change the scope of the project to something less. The Town could just do pavement but the longevity of the road would be an issue. The Town could also do the base work and have only the pavement funded. Bid for the pavement was $85,000 per mile. It was decided to start the process with the DOT to change the scope of the project. The Board is looking at starting this project next fall or possibly spring of 2027. Dan will start the process with the DOT to get the modification done and will be in contact with Chairman Kayhart. Chairman Kayhart felt $400,000 was a more workable total with the Town funding the remaining $200,000. The possibility of using the County funding of $118,000 is also an option.

Clerk Position: The Governor has signed a Bill into law to allow Townships to appoint a Clerk instead of electing. This allows the Clerk to be hired out of the Township. To complete this process an ad needs to be published announcing a meeting of the electors.  At the meeting, the electors will vote to allow the clerk to be appointed. This meeting will be held Tuesday, January 13th at 5:30 pm. The regular Town Board meeting will be held immediately after.

New locks for Town Hall: Supervisor Wolf will look into this.

Road Updates: Patrolman Happe discussed the Town’s power washer. It is 30 years old and parts are no longer available for it. It is necessary to clean out culverts to avoid washouts. He received prices ranging from $16,000.00 to $9000.00. The lowest price was 8,000 to 9000 from DWD. Patrolman Happe will get a bid from DWD and it will be decided at the next meeting.

Patrolman Happe also reported that the air compressor is not working. Supervisor Wolf felt is was the impact causing the problem and he and Chairman Kayhart will get prices on a new tool.

Patrolman Happe is currently working on removing snow from the roads in case of rain.

Treasurer’s Report: There is currently $163,480.50 in Citizens checking and $50,751.91 in the CDBG fund. Taxes are made out and sent.

Clerk’s Report: PASER road ratings were entered and submitted, a building permit was issued to John Ginerich. The town now has access to WISVOTE which will greatly aid in the future election procedures. The clerk also added agendas for the past year to the website. Minutes will be worked on this month.

Other Comments:

Sandy Schmitz requested the snow be plowed in the cemetery by Jan 2nd for a funeral. Patrolman Happe will take care of this.

There was a request for a school sign on Fremont. It is in the Town of Fremont so the requester was told to contact Pat Ule.

A motion was made by Supervisor Wolf and a second by Supervisor Hasz to pay all bills. Motion approved.

Next regular meeting date January 13th immediately following the Meeting of Electors to be held at 5:30 pm.

Motion to adjourn at 7:25 pm by Chairman Kayhart, second by Supervisor Wolf. Motion carried.

Minutes posted this15 day of January, 2026 by the clerk.